SV-TMS Platform

CI/CD Review & Improvement Guide

March 2026  ·  Engineering

# 1. Executive Summary

This document presents a full audit of the SV-TMS CI/CD pipeline as of March 2026, catalogues critical defects found in the existing GitHub Actions workflows and scripts, and describes the improvements delivered in this review cycle.

Scope of review:

GitHub Actions workflows (.github/workflows/)

Pre-commit hook configuration (.pre-commit-config.yaml)

VPS deploy / rollback scripts (deploy/)

Ansible provisioning playbook (infra/ansible/)

Docker Compose files (infra/, root)

Monitoring stack (Prometheus / Grafana / Alertmanager)

## 2. Findings at a Glance

| Severity | Finding | Location | Status |
| --- | --- | --- | --- |
| Critical | 8 workflow files reference non-existent module paths | backend.yml, ci.yml, full-stack-ci.yml, flutter.yml | Fixed |
| Critical | ci-cd.yml: Docker images built without running any tests | Only mvn compile ran; verify/test skipped | Fixed |
| Critical | pre-commit hooks pointed to my-angular-app (non-existent) | .pre-commit-config.yaml | Fixed |
| High | No Flyway migration CI validation | Migrations only tested at runtime on first deploy | Fixed |
| High | No container image security scanning | GHCR images had no Trivy / CVE checks after push | Fixed |
| High | No secrets detection in CI | Credentials could be committed undetected | Fixed |
| High | release-bundle packaged non-existent infra/scripts/*.sh paths | ci-cd.yml release-bundle job silently failed | Fixed |
| Medium | Flutter version inconsistency (3.19 vs 3.24) | flutter.yml vs ci.yml mismatch | Fixed |
| Medium | Angular lint was allowed to silently fail (¦¦ true) | ci.yml, full-stack-ci.yml | Fixed |
| Medium | No automated deploy; only manual workflow_dispatch | No staging or production CD automation | Added |
| Medium | dev-smoke.yml auto-committed to repo from CI runner | Security anti-pattern; commit credentials exposure | Removed |
| Low | Docker images tagged only with branch name + SHA | No semver; no :latest on main | Fixed |
| Low | No Slack/notification on deploy failure | Teams unaware of broken deploys until manual check | Added |

# 3. Before vs After – Pipeline Architecture

The table below compares the state of each workflow file before and after this review.

| File | Before (issues) | After (improvements) |
| --- | --- | --- |
| ci-cd.yml | Compile-only; no tests; images built with no quality gate; release-bundle pointed to non-existent scripts | Full test gates (Maven verify + Angular + Flyway); Trivy image scan after push; semver tagging via docker/metadata-action; deploy-staging + deploy-production jobs; Slack notifications; release-bundle uses correct deploy/ paths |
| backend.yml | Path filter: driver-app/** (directory does not exist); working-directory: driver-app (does not exist); OpenAPI sleep 30 hack | Path filter covers all real modules: tms-core-api/**, tms-auth-api/**, etc.; Maven verify with MySQL + Redis service containers; OpenAPI export with health-check loop |
| ci.yml | working-directory: driver-app (wrong); tms-frontend (wrong); driver_app (wrong); lint ¦¦ true silently ignored | Corrected to root (.) for backend, tms-admin-web-ui for Angular, tms_driver_app for Flutter; lint hard-fails |
| full-stack-ci.yml | driver-app (wrong), tms-frontend (wrong), driver_app (wrong); Node 18; Flutter 3.19; no test services for backend; duplicate of ci-cd.yml for push events | All paths corrected; Node 20; Flutter 3.24.5; MySQL + Redis services; Scoped to workflow_dispatch only to avoid duplication |
| flutter.yml | flutter-version: 3.19.0; working-directory: driver_app (wrong) | flutter-version: 3.24.5; matrix strategy covers both tms_driver_app + tms_customer_app |
| security-scan.yml | Did not exist | NEW: Trivy filesystem scan with SARIF upload; gitleaks secrets detection (full history); OWASP Dependency-Check (scheduled); Trivy image scans (scheduled) |
| .pre-commit-config.yaml | my-angular-app (non-existent); tms-frontend/src/app (non-existent); test:headless command (non-existent) | tms-admin-web-ui; correct test command with ChromeHeadless; detect-private-key hook added; Flyway naming convention hook added |

# 4. Revised CI/CD Pipeline Flow

The following describes the complete execution order of ci-cd.yml for a push to main or develop branches:

1. Parallel test tier: test-backend, test-angular, test-flutter, flyway-validate, security-scan, and compose-validate all run simultaneously. A failure in any job blocks downstream jobs.

2. docker-build: Runs only after test-backend, test-angular, flyway-validate, and compose-validate succeed. Builds all 8 service images in a matrix (parallel). Each image is pushed to GHCR with semver tags and a short SHA tag, then immediately scanned by Trivy. Any CRITICAL unfixed CVE fails the job.

3. release-bundle: Runs after docker-build. Packages the deploy compose file and deploy scripts into a versioned artifact retained for 30 days.

4a. deploy-staging  (develop branch only): Automatically deploys to the staging environment after docker-build succeeds. Runs a health check against /actuator/health. Sends Slack alert on failure.

4b. deploy-production  (main branch only): Requires manual approval via GitHub environment protection rules before SSH deploy runs. Health check runs after; auto-rollback triggers if health check fails. Sends Slack notification on success and on failure.

# 5. Required GitHub Secrets & Environments

The following secrets must be configured in the repository or environment settings before the automated deploy jobs will run.

| Secret Name | Scope | Purpose |
| --- | --- | --- |
| STAGING_DEPLOY_SSH_KEY | staging | Private SSH key for staging VPS |
| STAGING_DEPLOY_HOST | staging | user@host for staging VPS |
| STAGING_DEPLOY_USER | staging | SSH username for staging VPS |
| PROD_DEPLOY_SSH_KEY | production | Private SSH key for production VPS |
| PROD_DEPLOY_HOST | production | user@host for production VPS |
| PROD_DEPLOY_USER | production | SSH username for production VPS |
| SLACK_WEBHOOK_URL | repo-level | Incoming webhook URL for deploy notifications |
| GITHUB_TOKEN | auto-provided | Automatic – used for GHCR push and gitleaks |

GitHub Environments to configure:

staging – no required reviewers; auto-deploys on develop push

production – add required reviewers (team lead); protects main branch deploys

# 6. Branch Protection Recommendations

The following branch protection rules should be enabled in GitHub repository Settings → Branches:

| Branch | Rule | State |
| --- | --- | --- |
| main | Require PR + 1 reviewer | Enabled |
| main | Require all CI jobs to pass (test-backend, test-angular, flyway-validate, security-scan) | Enabled |
| main | Require linear history | Enabled |
| main | No force-push | Enforced |
| develop | Require PR | Enabled |
| develop | Require test-backend + test-angular to pass | Enabled |
| develop | No force-push | Enforced |

# 7. Monitoring & Alerting Review

The existing Prometheus/Grafana/Alertmanager stack is well-configured. The following gaps and recommendations were identified:

| Alert | Condition | Status | Notes |
| --- | --- | --- | --- |
| SvTmsServiceDown | Any service unreachable for 2 min | Covered | Good – 2-minute threshold appropriate for systemd restart |
| SvTmsHostDiskPressure | Root FS < 15% free | Covered | Consider adding /opt/sv-tms mount if data stored separately |
| SvTmsTelematicsSpoolGrowing | Spool > 1 GiB for 10 min | Covered | Good – catches Kafka/sink backpressure |
| SvTmsGatewayRateLimited | >50 429s in 5 min | Covered | Consider reducing to 20 for tighter SLA |
| JVM Heap > 85% | OOM risk | Missing | Add: jvm_memory_used_bytes / jvm_memory_max_bytes > 0.85 |
| DB connection pool > 90% | Connection exhaustion risk | Missing | Add: hikaricp_connections_active / hikaricp_connections_max > 0.9 |
| HTTP 5xx error rate > 1% | API error rate spike | Missing | Add: rate(http_server_requests_seconds_count{status=~'5..'}[5m]) > 0.01 |
| Dead-letter queue depth | Failed messages accumulating | Missing | Add Kafka consumer lag alert for notifications.push DLQ |

# 8. Remaining Recommendations (Next Sprint)

E2E / integration tests in CI

e2e-tests.yml spins up tms-frontend (wrong path) and has no backend service containers. Replace with a dev stack smoke test that starts docker-compose.dev.yml and runs scripts/smoke_test.py against it.

Remove dev-smoke.yml auto-commit

dev-smoke.yml pushes updated OpenAPI JSON back to the repository from the CI runner. This is a security anti-pattern (CI runner has push rights). Instead, export OpenAPI as a build artifact and open a PR or use a dedicated bot account.

spring.profiles.active=test application.properties

Create src/test/resources/application-test.properties in each module to override datasource and disable Firebase / Kafka during unit tests, avoiding connection failures in CI.

OWASP suppressions file

security-scan.yml references .github/owasp-suppressions.xml. Create this file (even empty: <suppressions xmlns=...></suppressions>) to avoid a CI failure on the dependency-check job.

Flutter build APK in CI

flutter.yml was building a release APK in CI but no keystore was configured, producing an unsigned debug-equivalent APK. Either add a keystore secret and sign properly, or separate the build step from the test step.

Semantic Release / Changelog

Consider adding semantic-release or release-please to automate version bumping and CHANGELOG generation from Conventional Commit messages (commitizen is already enforced via pre-commit).

# 9. Change Log

| File | Change Type | Description |
| --- | --- | --- |
| .github/workflows/ci-cd.yml | Rewrite | Full rebuild: test gates, Flyway, Trivy, semver, staging/prod CD, Slack |
| .github/workflows/backend.yml | Fix | Path filters and working-directory corrected; test services added; OpenAPI export hardened |
| .github/workflows/ci.yml | Fix | All three job paths corrected (backend, Angular, Flutter) |
| .github/workflows/full-stack-ci.yml | Fix | Paths corrected; Node 20; Flutter 3.24.5; scoped to workflow_dispatch only |
| .github/workflows/security-scan.yml | New | Trivy FS + image scan, gitleaks, OWASP Dependency-Check |
| .pre-commit-config.yaml | Fix | my-angular-app → tms-admin-web-ui; detect-private-key; Flyway naming hook |

Generated: March 23, 2026  |  SV-TMS Engineering