SV-TMS

Production Readiness Checklist

VPS Deployment · svtms.svtrucking.biz

Prepared: March 2026  ·  Version 1.0

CONFIDENTIAL — SV Trucking Internal Use Only

# Table of Contents

# 1. Pre-Deploy Infrastructure

## 1.1 VPS Server

| Checklist Item | Priority | Status | Notes / Action Required |
| --- | --- | --- | --- |
| VPS accessible at 207.180.245.156 on port 22 | P0 | ⚠️ Manual | Verify SSH works from deploy machine |
| Ubuntu 22.04 LTS or later installed | P0 | ⚠️ Manual | Run: lsb_release -a |
| Minimum 4 GB RAM, 2 vCPU, 40 GB disk | P0 | ⚠️ Manual | Needed for full stack + Kafka |
| Root password changed from default | P0 | ⚠️ Manual | Change in VPS control panel |
| vps_bootstrap.sh run to completion | P0 | ⚠️ Manual | See deploy/vps_bootstrap.sh |
| svtms-deploy user created with SSH key | P0 | ⚠️ Manual | Confirm: ssh svtms-deploy@VPS |
| UFW firewall active (22, 80, 443 only) | P0 | ⚠️ Manual | Run: ufw status |
| Docker + Docker Compose plugin installed | P0 | ⚠️ Manual | docker --version; docker compose version |
| fail2ban installed and active | P1 | ⚠️ Manual | systemctl status fail2ban |
| /opt/sv-tms and /srv/svtms directories exist | P0 | ⚠️ Manual | Created by vps_bootstrap.sh |

## 1.2 DNS Configuration

| Checklist Item | Priority | Status | Notes / Action Required |
| --- | --- | --- | --- |
| A record: svtms.svtrucking.biz → 207.180.245.156 | P0 | ⚠️ Manual | Add in DNS provider control panel |
| DNS TTL set to 300s or lower for first deploy | P1 | ⚠️ Manual | Lower TTL speeds up cert issuance |
| DNS propagation verified (nslookup / dig) | P0 | ⚠️ Manual | Run: dig svtms.svtrucking.biz |

## 1.3 GitHub Repository Setup

| Checklist Item | Priority | Status | Notes / Action Required |
| --- | --- | --- | --- |
| GitHub Actions enabled on repository | P0 | ✅ Done | Required for CI/CD pipeline |
| production environment created in GitHub | P0 | ⚠️ Manual | Settings → Environments → New |
| Required reviewers set on production env | P1 | ⚠️ Manual | Prevents accidental prod deploy |
| PROD_DEPLOY_HOST secret added | P0 | ⚠️ Manual | Value: 207.180.245.156 |
| PROD_DEPLOY_USER secret added | P0 | ⚠️ Manual | Value: svtms-deploy |
| PROD_DEPLOY_SSH_KEY secret added (private key) | P0 | ⚠️ Manual | Content of infra/deploy_key |
| GHCR_TOKEN secret added (PAT with packages:read) | P0 | ⚠️ Manual | Or use GITHUB_TOKEN |
| PROD_DOMAIN variable set | P1 | ⚠️ Manual | Value: svtms.svtrucking.biz |
| SLACK_ENABLED variable set to 'true' (optional) | P2 | ⚠️ Manual | Required for Slack notifications |
| SLACK_BOT_TOKEN secret (optional) | P2 | ⚠️ Manual | Only if SLACK_ENABLED=true |
| SLACK_CHANNEL_ID secret (optional) | P2 | ⚠️ Manual | Only if SLACK_ENABLED=true |
| deploy_key.pub content added to svtms-deploy authorized_keys | P0 | ⚠️ Manual | Done by vps_bootstrap.sh |
| infra/deploy_key in .gitignore (private key never committed) | P0 | ✅ Done | Verified in .gitignore |

# 2. Environment Configuration

## 2.1 infra/.env File on VPS

The .env file must be created manually on the VPS at /opt/sv-tms/infra/.env BEFORE deploying. It is never committed to git.

| Checklist Item | Priority | Status | Notes / Action Required |
| --- | --- | --- | --- |
| infra/.env exists on VPS at /opt/sv-tms/infra/.env | P0 | ⚠️ Manual | Copy from .env.example and fill all values |
| IMAGE_REGISTRY set to actual GitHub org (not YOUR_GITHUB_ORG) | P0 | ⚠️ Manual | e.g. ghcr.io/svtrucking |
| IMAGE_TAG set (latest or specific sha tag) | P1 | ⚠️ Manual | Default: latest |
| DATA_ROOT set to /srv/svtms | P0 | ✅ Done | Default value in .env.example |
| DOMAIN=svtms.svtrucking.biz | P0 | ✅ Done | Already set in .env.example |
| MYSQL_ROOT_PASSWORD changed from CHANGE_ME | P0 | ⚠️ Manual | Use openssl rand -hex 32 |
| MYSQL_PASSWORD changed from CHANGE_ME | P0 | ⚠️ Manual | Use openssl rand -hex 32 |
| TELEMATICS_POSTGRES_PASSWORD changed from CHANGE_ME | P0 | ⚠️ Manual | Use openssl rand -hex 32 |
| JWT_ACCESS_SECRET changed from CHANGE_ME (≥64 hex chars) | P0 | ⚠️ Manual | Use openssl rand -hex 64 |
| JWT_REFRESH_SECRET changed from CHANGE_ME (≥64 hex chars) | P0 | ⚠️ Manual | Use openssl rand -hex 64 |
| TELEMATICS_INTERNAL_API_KEY changed from CHANGE_ME | P0 | ⚠️ Manual | Use openssl rand -hex 32 |
| GRAFANA_ADMIN_PASSWORD changed from CHANGE_ME | P1 | ⚠️ Manual | Use openssl rand -hex 16 |
| MAPS_API_KEY set to real Google Maps key | P1 | ⚠️ Manual | Required for driver app builds |
| KAFKA_CLUSTER_ID set (22-char base64 UUID) | P1 | ✅ Done | Pre-generated in .env.example |
| Firebase service account JSON on VPS at /opt/sv-tms/secrets/ | P1 | ⚠️ Manual | Required for push notifications |
| No CHANGE_ME placeholders remain in .env | P0 | ⚠️ Manual | grep CHANGE_ME /opt/sv-tms/infra/.env |

# 3. Docker Stack Validation

## 3.1 Compose File Health

| Checklist Item | Priority | Status | Notes / Action Required |
| --- | --- | --- | --- |
| docker-compose.prod.yml YAML is valid | P0 | ✅ Done | Validated with Python yaml.safe_load() |
| All 22 services defined in compose file | P0 | ✅ Done | mysql, postgres, mongo, redis, kafka x3, 8 APIs, nginx, monitoring x4, certbot |
| No build: directives in prod compose (pull-only) | P0 | ✅ Done | Images pulled from GHCR |
| All application service healthchecks defined | P0 | ✅ Done | Uses curl /actuator/health ¦ grep UP |
| depends_on with condition: service_healthy configured | P0 | ✅ Done | APIs wait for databases to be ready |
| Kafka KRaft cluster 3-broker healthchecks set | P1 | ✅ Done | kafka-topics.sh --bootstrap-server |
| Ports exposed on 127.0.0.1 only (except 80/443) | P0 | ✅ Done | DB ports: 127.0.0.1:PORT:PORT |
| Grafana dashboard volume mount added | P0 | ✅ Done | ./monitoring/grafana/dashboards:/var/lib/grafana/dashboards:ro |
| Certbot webroot volume shared with nginx | P1 | ✅ Done | /var/www/certbot volume shared |
| restart: unless-stopped on all services | P1 | ✅ Done | Ensures auto-restart after VPS reboot |

## 3.2 First-Time Deploy (vps_deploy_now.sh)

Run vps_deploy_now.sh on the VPS itself for the initial deploy. This handles SSL certificate issuance which requires direct server access.

| Checklist Item | Priority | Status | Notes / Action Required |
| --- | --- | --- | --- |
| Run as root or svtms-deploy with sudo access | P0 | ⚠️ Manual | ssh root@207.180.245.156 |
| infra/.env populated before running script | P0 | ⚠️ Manual | All CHANGE_ME values replaced |
| DNS A record confirmed propagated | P0 | ⚠️ Manual | Certbot will fail if DNS not ready |
| GHCR_TOKEN exported before running (for private images) | P0 | ⚠️ Manual | export GHCR_TOKEN=ghp_xxx |
| Script reaches Step 7 (certbot) successfully | P0 | ⚠️ Manual | SSL cert at /srv/svtms/certs/live/ |
| nginx reload to HTTPS config confirmed | P0 | ⚠️ Manual | Step 8 of vps_deploy_now.sh |
| All 8 API health endpoints return UP | P0 | ⚠️ Manual | Quick smoke check at end of script |

# 4. SSL & Security Hardening

## 4.1 TLS Certificate

| Checklist Item | Priority | Status | Notes / Action Required |
| --- | --- | --- | --- |
| Let's Encrypt cert issued for svtms.svtrucking.biz | P0 | ⚠️ Manual | Issued by certbot on first deploy |
| TLS cert valid and not expired | P0 | ⚠️ Manual | openssl s_client -connect svtms.svtrucking.biz:443 |
| HTTP → HTTPS redirect active (301) | P0 | ✅ Done | Configured in nginx/site.conf |
| TLS 1.2 and 1.3 only (no TLS 1.0/1.1) | P0 | ✅ Done | ssl_protocols TLSv1.2 TLSv1.3 in nginx |
| HSTS header present (max-age ≥ 1 year) | P0 | ✅ Done | Strict-Transport-Security: max-age=63072000 |
| Auto-renewal cron configured (certbot container) | P1 | ✅ Done | renew-ssl job in deploy-vps.yml |
| SSL cert renewal tested (certbot renew --dry-run) | P1 | ⚠️ Manual | docker exec svtms-certbot certbot renew --dry-run |

## 4.2 Security Headers

| Checklist Item | Priority | Status | Notes / Action Required |
| --- | --- | --- | --- |
| X-Frame-Options: SAMEORIGIN header set | P0 | ✅ Done | Prevents clickjacking |
| X-Content-Type-Options: nosniff header set | P0 | ✅ Done | Prevents MIME sniffing |
| HSTS header set with preload | P0 | ✅ Done | includeSubDomains; preload |
| Server version not exposed in HTTP headers | P1 | ✅ Done | nginx server_tokens off |
| Grafana admin port (3000) NOT publicly accessible | P0 | ✅ Done | Bound to 127.0.0.1:3000 |
| Prometheus port (9090) NOT publicly accessible | P0 | ✅ Done | Bound to 127.0.0.1:9090 |
| Database ports NOT publicly accessible | P0 | ✅ Done | MySQL 3306, Postgres 5432 on 127.0.0.1 |
| SSH password authentication disabled on VPS | P0 | ⚠️ Manual | Done by vps_bootstrap.sh Step 6 |
| Root login via password disabled on VPS | P0 | ⚠️ Manual | PermitRootLogin prohibit-password |

# 5. CI/CD Pipeline

## 5.1 GitHub Actions Workflows

| Checklist Item | Priority | Status | Notes / Action Required |
| --- | --- | --- | --- |
| ci-cd.yml — all 8 build matrix images defined | P0 | ✅ Done | tms-core-api, auth-api, driver-app-api, etc. |
| docker-build job triggers on push to main (non-PR) | P0 | ✅ Done | Conditional: github.event_name != pull_request |
| Docker images tagged with short SHA (sha-XXXXXXX) | P0 | ✅ Done | type=sha,prefix=sha-,format=short |
| Images pushed to ghcr.io (GHCR) | P0 | ✅ Done | uses: docker/build-push-action@v6 |
| Trivy CVE scan runs after image push (CRITICAL exit 1) | P0 | ✅ Done | Exit code 1 on critical CVEs |
| deploy-vps.yml — production environment approval gate | P0 | ✅ Done | environment: production (requires review) |
| deploy-vps.yml — auto-rollback on health check failure | P0 | ✅ Done | Auto-rollback to previous_tag |
| deploy-vps.yml — infra files synced via rsync | P0 | ✅ Done | nginx, monitoring, compose file synced |
| smoke-test.yml — runs after every deploy | P0 | ✅ Done | Called as reusable workflow |
| smoke-test.yml — scheduled every 30 min for uptime | P1 | ✅ Done | schedule: */30 * * * * |
| Slack notifications use vars.SLACK_ENABLED (not secrets) | P0 | ✅ Done | Fixed — secrets cannot be used in if: conditions |
| ci-cd.yml rollback uses deploy/prod_rollback_vps.sh | P0 | ✅ Done | Fixed — was incorrectly referencing infra/ |
| compose-validate job dry-runs docker-compose.prod.yml | P1 | ✅ Done | Uses infra/.env.example for CI validation |

## 5.2 Image Build Pipeline — Required Dockerfiles

Each microservice requires a Dockerfile. Verify these exist before first CI run:

| Checklist Item | Priority | Status | Notes / Action Required |
| --- | --- | --- | --- |
| tms-core-api/Dockerfile | P0 | ⚠️ Manual | Spring Boot fat JAR |
| tms-auth-api/Dockerfile | P0 | ⚠️ Manual | Spring Boot fat JAR |
| tms-driver-app-api/Dockerfile | P0 | ⚠️ Manual | Spring Boot fat JAR |
| tms-message-api/Dockerfile | P0 | ⚠️ Manual | Spring Boot fat JAR |
| api-gateway/Dockerfile | P0 | ⚠️ Manual | Spring Boot fat JAR |
| tms-telematics-api/Dockerfile | P0 | ⚠️ Manual | Spring Boot fat JAR |
| tms-safety-api/Dockerfile | P0 | ⚠️ Manual | Spring Boot fat JAR |
| tms-admin-web-ui/Dockerfile | P0 | ⚠️ Manual | Angular + nginx:alpine |

# 6. Post-Deploy Smoke Tests

## 6.1 Manual Smoke Test Execution

Run the smoke test script directly against production to verify all endpoints:

BASE_URL=https://svtms.svtrucking.biz ./deploy/smoke_test.sh

| Checklist Item | Priority | Status | Notes / Action Required |
| --- | --- | --- | --- |
| Section 1 — HTTPS reachable, TLS cert valid | P0 | ⚠️ Manual | DNS must be propagated first |
| Section 2 — HTTP → HTTPS redirect returns 301 | P0 | ⚠️ Manual | Verifies nginx config |
| Section 3 — Admin Web UI loads Angular app | P0 | ⚠️ Manual | Body contains app-root or ng-version |
| Section 4 — Security headers present | P1 | ⚠️ Manual | HSTS, X-Frame-Options, X-Content-Type |
| Section 5 — API Gateway /actuator/health → UP | P0 | ⚠️ Manual | Port 8086 |
| Section 6 — Auth API /actuator/health → UP | P0 | ⚠️ Manual | Port 8083 |
| Section 7 — Auth login endpoint rejects invalid creds (401) | P0 | ⚠️ Manual | Must not return 500 |
| Section 8 — Core API /actuator/health → UP | P0 | ⚠️ Manual | Port 8080 |
| Section 9 — Core API /api/v1/loads returns 401 (not 500) | P0 | ⚠️ Manual | Protected route check |
| Section 10 — Driver App API health → UP | P0 | ⚠️ Manual | Port 8084 |
| Section 11 — Telematics API health → UP | P1 | ⚠️ Manual | Port 8082 |
| Section 12 — Safety API health → UP | P1 | ⚠️ Manual | Port 8087 |
| Section 13 — Message API health → UP | P1 | ⚠️ Manual | Port 8088 |
| Section 14 — WebSocket /ws reachable (101/400) | P1 | ⚠️ Manual | Port proxied via nginx |
| Section 15 — Admin UI load time < 3s | P1 | ⚠️ Manual | Performance baseline |
| Section 16 — API health response time < 1s | P1 | ⚠️ Manual | Performance baseline |
| Smoke test exits 0 (no failures) | P0 | ⚠️ Manual | Exit 1 = at least one failure |

# 7. Monitoring & Alerting

## 7.1 Prometheus

| Checklist Item | Priority | Status | Notes / Action Required |
| --- | --- | --- | --- |
| Prometheus accessible at http://VPS-IP:9090 (via SSH tunnel) | P1 | ✅ Done | Bound to 127.0.0.1 — use: ssh -L 9090:localhost:9090 |
| All 8 Spring Boot service scrape targets showing UP | P0 | ⚠️ Manual | Check /targets in Prometheus UI |
| node-exporter target UP (host metrics) | P1 | ⚠️ Manual | CPU, disk, memory alerts |
| cadvisor target UP (container metrics) | P1 | ⚠️ Manual | Per-container resource usage |
| alert_rules.yml loaded — 4 alert rules active | P1 | ✅ Done | SvTmsServiceDown, DiskPressure, etc. |

## 7.2 Grafana

| Checklist Item | Priority | Status | Notes / Action Required |
| --- | --- | --- | --- |
| Grafana accessible at http://VPS-IP:3000 (via SSH tunnel) | P1 | ✅ Done | Use: ssh -L 3000:localhost:3000 |
| Admin password changed from CHANGE_ME | P1 | ⚠️ Manual | Set in infra/.env |
| Prometheus datasource auto-provisioned | P1 | ✅ Done | grafana/provisioning/datasources/prometheus.yml |
| Platform Overview dashboard loaded | P1 | ✅ Done | grafana/dashboards/platform-overview.json |
| Dashboard displays live data (not no-data) | P1 | ⚠️ Manual | Verify after stack is up |

## 7.3 Alertmanager

| Checklist Item | Priority | Status | Notes / Action Required |
| --- | --- | --- | --- |
| Alertmanager configured with webhook receiver | P1 | ✅ Done | alertmanager.yml created |
| Alertmanager webhook URL updated (not 127.0.0.1 placeholder) | P1 | ⚠️ Manual | Update URL in alertmanager.yml |
| SvTmsServiceDown alert fires for down services | P0 | ⚠️ Manual | Test: docker stop svtms-core-api; wait 2m |
| Disk pressure alert threshold: < 15% free | P1 | ✅ Done | Defined in alert_rules.yml |

# 8. Database Backups

## 8.1 Backup Configuration

| Checklist Item | Priority | Status | Notes / Action Required |
| --- | --- | --- | --- |
| backup_and_transfer_db.sh reviewed for correct credentials | P0 | ⚠️ Manual | Check script in deploy/ |
| Backup cron job installed on VPS | P0 | ⚠️ Manual | Run: deploy/prod_install_backup_cron_vps.sh |
| Backups stored in /srv/svtms/backups/ | P0 | ⚠️ Manual | Volume-mounted in compose |
| BACKUP_RETENTION_DAYS set in .env (default: 14) | P1 | ✅ Done | 14-day retention in .env.example |
| Full backup restore tested in staging | P0 | ⚠️ Manual | CRITICAL: must verify before prod launch |
| Offsite backup target configured (S3 or similar) | P1 | ⚠️ Manual | See deploy/monitoring/backup_to_s3.sh |
| Backup alert if today's backup file missing | P1 | ⚠️ Manual | Add cron check or Prometheus alert |

# 9. Mobile App Release Readiness

## 9.1 API Base URL Configuration

| Checklist Item | Priority | Status | Notes / Action Required |
| --- | --- | --- | --- |
| Driver App API base URL points to svtms.svtrucking.biz | P0 | ⚠️ Manual | Check lib/config/app_config.dart or .env |
| Customer App API base URL points to svtms.svtrucking.biz | P0 | ⚠️ Manual | Check lib/config/app_config.dart or .env |
| WebSocket URL uses wss:// (not ws://) | P0 | ⚠️ Manual | Required for HTTPS deployment |
| Firebase push notification backend configured | P1 | ⚠️ Manual | Credentials JSON on VPS |
| Google Maps API key in .env (MAPS_API_KEY) | P1 | ⚠️ Manual | Required for driver map features |

## 9.2 App Store Submission

| Checklist Item | Priority | Status | Notes / Action Required |
| --- | --- | --- | --- |
| Android app signed with release keystore | P0 | ⚠️ Manual | Never commit keystore to git |
| iOS app signed with distribution certificate | P0 | ⚠️ Manual | Requires Apple Developer account |
| App version numbers incremented | P0 | ⚠️ Manual | pubspec.yaml version: x.y.z+build |
| Privacy policy URL accessible on svtms.svtrucking.biz | P0 | ⚠️ Manual | Required by both stores |
| App Store screenshots prepared (6.7" required) | P1 | ⚠️ Manual | See docs/SV_TMS_App_Store_Submission_Guide.docx |
| Google Play store listing complete | P1 | ⚠️ Manual | See docs/SV_TMS_App_Store_Submission_Guide.docx |

# 10. Launch Sequence

## 10.1 Step-by-Step First Deploy

Execute the following steps in order. Do not proceed to the next step until the current step passes.

- Provision VPS: Log in as root, run deploy/vps_bootstrap.sh from local machine

- Configure DNS: Add A record svtms.svtrucking.biz → 207.180.245.156; wait for propagation

- Create .env on VPS: nano /opt/sv-tms/infra/.env; fill all CHANGE_ME values

- Set GitHub Secrets: Add all 4 required secrets to GitHub repo (see Section 1.3)

- Push code to main: Trigger CI/CD pipeline — wait for docker-build job to complete

- Run vps_deploy_now.sh on VPS: ssh root@207.180.245.156; bash /opt/sv-tms/deploy/vps_deploy_now.sh

- Verify SSL certificate: curl -vI https://svtms.svtrucking.biz — should show TLS handshake OK

- Run smoke test: BASE_URL=https://svtms.svtrucking.biz ./deploy/smoke_test.sh — must exit 0

- Verify monitoring: SSH tunnel to port 3000, confirm Grafana dashboard shows live data

- Confirm backup cron: crontab -l | grep backup — verify scheduled backup exists

## 10.2 Ongoing Operations

| Checklist Item | Priority | Status | Notes / Action Required |
| --- | --- | --- | --- |
| Auto-deployments via push to main (GitHub Actions) | P0 | ✅ Done | deploy-vps.yml handles CI → deploy |
| Manual deploy available via workflow_dispatch | P0 | ✅ Done | Choose image tag or trigger rollback |
| Rollback: set rollback=true in workflow_dispatch | P0 | ✅ Done | Rolls back to previous recorded tag |
| Smoke test alert on Slack for failures | P1 | ⚠️ Manual | Requires SLACK_ENABLED=true + secrets |
| Uptime monitoring via scheduled smoke test (every 30 min) | P1 | ✅ Done | smoke-test.yml schedule cron |
| Log monitoring: docker compose logs --tail=100 | P1 | ⚠️ Manual | No external log aggregation yet |
| Certificate renewal: automatic via certbot in deploy workflow | P1 | ✅ Done | renew-ssl job in deploy-vps.yml |

# 11. Quick Reference — Commands

## 11.1 VPS Commands

# SSH to VPS
ssh svtms-deploy@207.180.245.156 -i infra/deploy_key
# View running containers
docker compose --env-file /opt/sv-tms/infra/.env -f /opt/sv-tms/infra/docker-compose.prod.yml ps
# View logs for specific service
docker compose ... logs --tail=100 -f core-api
# Restart a service
docker compose ... restart core-api
# Run smoke test locally
BASE_URL=https://svtms.svtrucking.biz ./deploy/smoke_test.sh
# SSH tunnel to Grafana
ssh -L 3000:localhost:3000 svtms-deploy@207.180.245.156 -N

## 11.2 Secret Generation Commands

# JWT secrets (64 bytes hex = 128 chars)
openssl rand -hex 64
# API keys (32 bytes hex = 64 chars)
openssl rand -hex 32
# Kafka cluster ID (22-char base64)
cat /proc/sys/kernel/random/uuid | tr -d '-' | cut -c1-22
# Generate deploy SSH key pair
ssh-keygen -t ed25519 -f infra/deploy_key -C 'github-actions-deploy@sv-tms' -N ''

## 11.3 Key File Locations

| File / Directory | Purpose |
| --- | --- |
| infra/docker-compose.prod.yml | 22-service production stack definition |
| infra/.env.example | Template for infra/.env (safe to commit) |
| infra/.env | Actual secrets — NEVER commit, lives on VPS only |
| infra/nginx/site.conf | nginx reverse proxy + SSL config |
| infra/monitoring/prometheus.yml | Prometheus scrape targets |
| infra/monitoring/alert_rules.yml | Alerting rules (service down, disk, etc.) |
| infra/monitoring/alertmanager.yml | Alert routing and receiver config |
| infra/monitoring/grafana/provisioning/ | Auto-provisioned Grafana datasources + dashboards |
| deploy/vps_bootstrap.sh | One-time VPS setup (Docker, user, dirs, firewall) |
| deploy/vps_deploy_now.sh | All-in-one first deploy + SSL cert issuance |
| deploy/smoke_test.sh | 12-section post-deploy verification script |
| deploy/prod_rollback_vps.sh | Emergency rollback to previous release |
| infra/deploy_key | SSH private key for GitHub Actions → VPS (gitignored) |
| infra/deploy_key.pub | SSH public key — add to svtms-deploy authorized_keys |
| .github/workflows/deploy-vps.yml | Production deploy workflow with approval gate |
| .github/workflows/smoke-test.yml | Reusable smoke test + 30-min uptime monitor |
| .github/workflows/ci-cd.yml | Full CI pipeline (test, build, push images) |

End of Document — SV-TMS Production Readiness Checklist v1.0 — March 2026